# YouTube Trending Video Predictor

Team architecture and task breakdown

# 1. Project overview

Three research questions anchor the project (from the team deck): what factors drive a YouTube video to trend; can metadata alone predict trending potential before publication; and can an A/B testing simulator compare two candidate titles before posting. The pipeline below is built to answer all three.

# 2. Pipeline architecture

Data flows left to right, top to bottom. Each box shows the stage and its owner.

| Data sources Shared decision | → | Data cleaning Rahma | → | Feature engineering Rahma |
| --- | --- | --- | --- | --- |
| Model training Piyush | → | Evaluation Prabesh | → | Visualization Piyush |
| A/B test simulator (UI) Cristobal & Gloria | → | Report & slides Cristobal & Gloria | → | Final presentation Whole team |

Handoff order: Rahma → Piyush (training) → Prabesh (evaluation) + Piyush (visualization) → Cristobal & Gloria (UI + report) → whole team (final presentation).

# 3. Task breakdown by owner

## Data sources

Shared decision  —  resolved

- Use datasnaek/youtube-new as the primary dataset (matches the 10-country list in the deck)

- Note canerkonuk/youtube-trending-videos-global as a source considered but not used, in the report

## Rahma — data cleaning

- Remove duplicate video entries

- Handle missing values in likes, dislikes, comment_count

- Standardize publish_time format across country files

- Keep the broad feature set (not just title/tags/description) so Random Forest importance scores are meaningful

- Document cleaning decisions in a notebook or README

## Rahma — feature engineering

- Build TF-IDF or word-count features from title

- Build TF-IDF or word-count features from tags

- Build TF-IDF or word-count features from description

- Encode category_id (one-hot or target encoding)

- Extract publish hour and day-of-week

- Compute engagement ratios: likes/views, comments/views

- Push the cleaned, feature-engineered dataset to the shared location

## Piyush — model training

- Set up repo structure: /data, /notebooks, /src

- Train baseline Linear Regression for view count

- Train Random Forest regression for view count

- Train Random Forest classification for low/medium/high popularity

- Expose a predict(title, tags, category) function other stages can call

- Review the GitHub repo and open PRs

## Piyush — visualization

- Feature importance chart from Random Forest

- Regression fit / residuals plot

- Classification confusion matrix

- Cross-region or cross-category comparison chart

## Prabesh — evaluation

- Decide train/test split strategy with the team: random vs. time-based

- Scaffold the evaluation notebook with metric functions

- Compute RMSE, MAE, R² for both regression models

- Compute accuracy, precision, recall, F1, confusion matrix for classification

- Summarize Random Forest feature importance results

- Slice results by category and region for the bias analysis

- Write up evaluation findings for the report

## Cristobal & Gloria — A/B test simulator (UI)

- Agree on the predict() function contract with Piyush

- Build an input form for two candidate video titles

- Call the model to get a predicted outcome for each title

- Display the two predictions side by side

- Basic styling and UX pass on the simulator

## Cristobal & Gloria — report & slides

- Draft the methodology section

- Draft the results section

- Finalize the bias and limitations narrative

- Proofread citations against the deck's bibliography

- Polish the final slide deck

- Rehearse the presentation as a team

# 4. Open decisions

- Train/test split strategy: random split vs. time-based split (affects how "predict before it trends" is framed)

- Exact signature of Piyush's predict() function, so UI work isn't blocked waiting on the model